Date: 3/9/2019

Time: 3.30pm

Venue: SOE/SOSS GSR 3-8

Attendees: All

Agenda:

1. Understand the requirements of the project

2. Schedule for sprint 1 of the project

Sprint 1 (Week 5 16.9.19 - Week 7 6.10.19)

Link for files: <https://drive.google.com/file/d/0B29xGqprCQy7MnZmZmJKNVdpZjQ>

|  |  |  |  |
| --- | --- | --- | --- |
| No. | To do | Name | Due date |
| 1 | Create a database using mySQL for login details | All | Start of week 5  (16/9) |
| 2 | Login for student + webpage upon login (balance e$ and welcome message/ error message + request login again) | All | By the end of week 5 (20/9) |
| 3 | Login for admin | All | By the end of week 5 (20/9) |
| 4 | Front page | All | By the end of week 5 (20/9) |
| 5 | Only able to bid during active bidding rounds  For the bidding round 1, the student can bid for the courses that are offered by his/her own school.  For the bidding round 2, the student can bid for any courses. | All | By the end of week 5 (20/9) |
| 6 | Plan for week 6 meeting | All | By the end of week 5 (20/9) |

Bid for a section (Student)

* A Student can place a bid by entering a course code, section number, and e$ amount for bidding.
* The bidding will be possible only during active bidding rounds.
  + For the bidding round 1, the student can bid for the course that are offered by his/her own school.
  + For the bidding round 2, the student can bid for any courses.
* The bid will be successful when all the following criteria is satisfied.
  + A Student can bid for any section as long as they have enough e$, the class and exam timetables do not clash, and s/he has fulfilled the necessary pre-requisite courses.
  + A student can bid at most for 5 sections.
  + A student can only bid for one section per course.
* When the bid is successful, the app outputs a proper success message along with the balance e$.
* Otherwise, the app shows a proper error message. You can also design your application UI not to even allow impossible bids.

The meeting was adjourned at 4.50 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Jia Ying